## Slide 1: Python Project Kickoff – To-Do List App
Team: Elvis and Ebun
Date: November 2025

## Slide 2: Team Members
👨‍💻 Elvis – Lead Developer / Project Coordinator
🎨 Ebun – UI Designer / Documentation Lead

## Slide 3: Project Goal
🎯 Build a simple Python To-Do List App that allows users to add, view, delete, and save tasks locally.
💡 Upgrade it later to a GUI (visual interface) using Tkinter for a better user experience.

## Slide 4: Tools & Technologies
🐍 Python 3.10+ – Main programming language
🧠 VS Code – Code editor
🌐 Git / GitHub – Version control & collaboration
📋 Trello / Notion – Task tracking
🖼️ Canva / PowerPoint – Presentations & documentation
🧩 Tkinter / Figma – GUI design tools

## Slide 5: Timeline & Milestones
📅 Phase 1 (Nov 4): Setup – Install tools, plan features
📅 Phase 2 (Nov 7): Core Code – Build text-based app
📅 Phase 3 (Nov 9): Testing – Debug and refine features
📅 Phase 4 (Nov 11): UI Design – Layout in Figma
📅 Phase 5 (Nov 15): GUI Build – Tkinter interface
📅 Phase 6 (Nov 17): Documentation – Review and finalize
🏁 Final Submission: Nov 18, 2025

## Slide 6: Work Division
🧑‍💻 Elvis:
• Project lead & main Python developer
• Core logic, file handling, and GUI coding
• Repository setup (GitHub)
👩‍💻 Ebun:
• UI/UX design (Tkinter or Figma)
• Documentation and slide design
• Presentation and visual branding

## Slide 7: Key Deliverables
📘 Working Python Script (todo_app.py)
📂 Task storage file (tasks.txt)
💻 GUI version (todo_gui.py)
📝 User Guide / PDF Manual
🎤 Kickoff & Final Slides

## Slide 8: Risks & Mitigation
⏰ Time constraints – Stick to timeline, split daily goals
🔀 Merge conflicts – Use GitHub branches
🎨 Design mismatch – Review Figma before GUI coding
💾 File loss – Use GitHub backups

## Slide 9: Next Steps
✅ Install Python and VS Code
✅ Create GitHub repo and invite Ebun
✅ Elvis builds first working version
✅ Ebun starts UI mockup in Figma
🗓️ Meet on Nov 4 for progress review